Project Salvaging Plan:

The reasoning for this plan is to properly map where effort is going to go each week. Assuming that each member of the team so far has 150-200 hours overall in the project, going by this plan each member should be able to reach the required 450 hours in roughly six weeks.

The salvage plan rigorously implements an Agile-like methodology, in which each portion of the project is broken into individual weeks. This will offer clear and defined goals for short, manageable periods of time – something which was missing during the regular semester for the project.

Day:	Tasks:	Project/achieved hours
Sunday
Monday	Weekly team meeting / Discuss the results of the previous working week / Determine the tasks which need to be completed during the current week / Compare current progress to the over-arching plan / Development / Identify and begin planning and modelling for the current week’s development tasks.	Projected: 10
Tuesday	Development / Plan for, and lay groundwork for the week’s development tasks	Projected: 10
Wednesday	Development / Bulk of the development work happens here. / Testing / Develop the test plan for this week’s progress	Projected: 10
Thursday	Development / Final touches for the weeks planned development tasks / Testing / Extensively test and report on the week’s developed code-base	Projected: 10
Friday	Development & Testing / Final touches, use these results for Monday’s discussions / General admin work / Weekly Progress Reports / Burn-down Chart Update	Projected: 10
Saturday