Project Name: Retail Web Turnkey / Date: Friday 4th August 2017 / Reporting Period: Monday 31st July – Sunday 6th August 2017
Administrative Checks: / Target total hours to date: / James Owens Mark Omadto Tom Misikea / Timecard: / Total Hours to date: 36.0 / Personal log: / Project Diary: / Allocated Duties: / Backups taken: / Backups tested:
Work Completed this reporting period: / James: / Project proposal / Total Hours: 13.0 / Mark: / Tom:
Work to complete for next reporting period: / James: / Have the proposal reviewed and revised. / Continue research into web technologies for the turnkey. / Target total hours: 25-30 / Mark: / Tom:
What’s going well: / James: / The proposal is finally done, although a little late. It will be reviewed and revised next week.
What’s not going well: / James: / I’m struggling to clock in a sufficient number of hours. This is due to poor time management and personal problems.
Suggestions/issues: / Those with low hours should aim to work on campus for a set number of hours, instead of at home.
Project Changes: / None.