Project Name: Retail Web Turnkey / Date: Friday 11th August 2017 / Reporting Period: Monday 7th – Sunday 13th August 2017
Administrative Checks: / Target total hours to date: / James Owens Mark Omadto Tom Misikea / Timecard: / Total Hours to date: 45.0 / Personal log: / Project Diary: / Allocated Duties: / Backups taken: / Backups tested:
Work Completed this reporting period: / James: / Project proposal revision / Total hours: 9.0 / Mark: / Tom:
Work to complete for next reporting period: / James: / Move to systems analysis and design / Start technologies research in earnest / Target total hours: 25 - 30 / Mark: / Tom:
What’s going well: / James: / The project proposal has finished it’s revision for the most part.
What’s not going well: / James: / My personal hours for this week were extremly low, which is unsatisfactory. This can again be attributed to stress.
Suggestions/issues: / James: / Become more strict with the number of hours put in. 9:00 AM to 4:00 PM should be spent on campus from now on.
Project Changes: / None so far.