Retail Web Turnkey Progress Report:
Project Name: Retail Web Turnkey / Date: Friday 18th August 2017 / Reporting Period: Monday 14th – Sunday 20th August 2017
Administrative Checks: / Target total hours to date: / James Owens Mark Omadto Tom Misikea / Timecard: / Total Hours to date: 67.0 / Personal log: / Project Diary: / Allocated Duties: / Backups taken: / Backups tested:
Work Completed this reporting period: / James: / Lead this weeks team meeting and supplied the minutes for the previous meeting. / Prepared the team for audit in week 06. / Began systems analysis and design work, mostly use case diagrams and systems sequence diagrams. / Total hours: 22.5 / Mark: / Tom:
Work to complete for next reporting period: / James: / Complete the remaining systems analysis and design of the system. / Move to the research and development phase for the presentation and business layers of the Turnkey system. / Depending on audit results, make adjustments to the projects management processes. / Target total hours: 30 – 40 / Mark: / Tom:
What’s going well: / The team is still working well together. / Being stricter and more disciplined with the amount of time spent on campus has been successful.
What’s not going well: / Some members may have lower than satisfactory logged hours, this can be attributed to a slow completion of the proposal.
Suggestions/issues: / In order to make up for lost hours, team members should be – and have been, working on campus until about 4:00PM. If this can continue, the individual members should start seeing 40 hours logged per week.
Project Changes: / None so far.