Retail Web Turnkey Progress Report: Week 4
Project Name: Retail Web Turnkey / Date: Friday 18th August 2017 / Reporting Period: Monday 7th – Sunday 13th August 2017
Administrative Checks: / Target total hours to date: / James Owens Mark Omadto Tom Misikea / Timecard: / Total Hours to date: 45.0 Hours 51 Hours 62 Hours / Personal log: / Project Diary: / Allocated Duties: / Backups taken: / The backups are automatically allocated to each member computer whenever we use “pull” command on GitHub. / Secondary weekly backup is restored on a hard drive manage by Mark. / Backups tested: / When team uses GitHub.
Work Completed this reporting period: / James: / Project proposal revision / Total hours: 9.0 / Mark: / Completed the proposal / Had the proposal checked by Glenda / Total Hours: 10 Hours / Tom: / Researched using Microsoft project and Finishes Gantt Chart / Getting our proposal checked by Genda Shaw / Total Hours: 18 Hours
Work to complete for next reporting period: / James: / Move to systems analysis and design / Start technologies research in earnest / Target total hours: 25 - 30 / Mark: / Changes need to be made on the proposal. / Tom: / Edit changes according to advisor marking on project proposal
What’s going well: / James: / The project proposal has finished its revision for the most part. / Mark: / We encounter a problem with the GitHub which deleted all the file we stored on the repository but, luckily each member’s computer has a backup of the documentation plus the hard drive backup.
What’s not going well: / James: / My personal hours for this week were extremely low, which is unsatisfactory. This can again be attributed to stress. / Mark: / Group time management.
Suggestions/issues: / James: / Become more strict with the number of hours put in. 9:00 AM to 4:00 PM should be spent on campus from now on.
Project Changes: / Tom: / Edit small changes due to correction from advisor.