Retail Web Turnkey Progress Report: Week 5
Project Name: Retail Web Turnkey / Date: Friday 18th August 2017 / Reporting Period: Monday 14th – Sunday 20th August 2017
Administrative Checks: / Target total hours to date: / James Owens Mark Omadto Tom Misikea / Timecard: / Total Hours to date: 67 Hours 73.25 Hours 82 Hours / Personal log: / Project Diary: / Allocated Duties: / Backups taken: / The backups are automatically allocated to each member computer whenever we use “pull” command on GitHub. / Secondary weekly backup is restored on a hard drive manage by Mark. / Backups tested: / When team uses GitHub.
Work Completed this reporting period: / James: / Lead this weeks team meeting and supplied the minutes for the previous meeting. / Prepared the team for audit on week 06. / Began systems analysis and design work, mostly use case diagrams and systems sequence diagrams. / Total hours: 22.5 Hours / Mark: / Research about user interface. / Completed the bulk of the systems analysis work. / Update GanttChart. / Total Hours: 22.25 Hours / Tom: / Began reseaching and designing database functionality and architecture for the turnkey system. / Total Hours: 20 Hours
Work to complete for next reporting period: / James: / Complete the remaining systems analysis and design of the system. / Move to the research and development phase for the presentation and business layers of the Turnkey system. / Depending on audit results, make adjustments to the projects management processes. / Target total hours: 30 – 40 / Mark: / Get an audit from Glenda. / Tom: / Working on database side of the system analysis and design of the system.
What’s going well: / James: / The team is still working well together. / Being stricter and more disciplined with the amount of time spent on campus has been successful.
What’s not going well: / James: / Some members may have lower than satisfactory logged hours, this can be attributed to a slow completion of the proposal.
Suggestions/issues: / James: / In order to make up for lost hours, the team should be working on campus from 9am to roughly 4pm, with supplementary hours being logged off campus. This should get the team to the 30 – 35 hours required to meet the 450 hour requirement of the project.
Project Changes: / None