Retail Web Turnkey Progress Report:
Project Name: Retail Web Turnkey / Date: Friday 18th August 2017 / Reporting Period: Monday 14th – Sunday 20th August 2017
Administrative Checks: / Target total hours to date: / James Owens Mark Omadto Tom Misikea / Timecard: / Total Hours to date: / Personal log: / Project Diary: / Allocated Duties: / Backups taken: / Backups tested:
Work Completed this reporting period: / James: / Lead this weeks team meeting and supplied the minutes for the previous meeting. / Prepared the team for audit on week 06. / Began systems analysis and design work, mostly use case diagrams and systems sequence diagrams. / Total hours: 25 – 30 hours / Mark: / Completed the bulk of the systems analysis work. / Total hours: 25 – 30 hours / Tom: / Began reseaching and designing database functionality and architecture for the turnkey system. / Total hours: 25 – 30 hours
Work to complete for next reporting period: / James: / Complete the remaining systems analysis and design of the system. / Move to the research and development phase for the presentation and business layers of the Turnkey system. / Depending on audit results, make adjustments to the projects management processes. / Mark: / Tom:
What’s going well: / The team is still working well together.
What’s not going well: / The team is behind on hours. Ideally, the group should be at around 100 – 120 hours by this point in the project. This can be attributed to slow progress and completion during the proposal phase.
Suggestions/issues: / In order to make up for lost hours, the team should be working on campus from 9am to roughly 4pm, with supplementary hours being logged off campus. This should get the team to the 30 – 35 hours required to meet the 450 hour requirement of the project.
Project Changes: / None thus far.