Retail Web Turnkey Progress Report: Week 1
Project Name: Retail Web Turnkey / Date: Friday 21st July 2017 / Reporting Period: Monday 17th July – Sunday 23rd July 2017
Administrative Checks: / Target total hours to date: / James Owens Mark Omadto Tom Misikea / Timecard: / Total Hours to date: 6 hours 12 hours 7 Hours / Personal log: / Project Diary: / Allocated Duties: / Backups taken: 0 / Backups tested: 0
Work Completed this reporting period: / James: / Lead the inaugural project team meeting. / Researched and setup the team’s git repository. / Began initial work on the Project Proposal. / Mark: / Learn a little bit about git for the project. / Setup a group chat for the team using WhatsApp phone application. / Total Hours: 12 Hours / Tom: / Learn how to use git repository. / Reading guidelines on what need to be worked on first. / Total Hours: 7 Hours
Work to complete for next reporting period: / James: / Continue work on the Project Proposal. / Total Hours: / Mark: / Get more information about the project we choose to do by having a meeting with the client. / Tom: / Continue working on project proposal
What’s going well: / Mark: / So far the team is well organized. We setup Github for all the files/document that we are going to use and share on the group. / A group chat called WhatsApp for phone are also setup for the group to use to communicate outside project hour.
What’s not going well: / Mark: / We cannot make more hours on the first week as we have lack of information about the project we choose to do.
Suggestions/issues: / Tom: / Took me time to get use to using git hub tool.
Project Changes: / None