Retail Web Turnkey Progress Report: Week 2
Project Name: Retail Web Turnkey / Date: Friday 18th August 2017 / Reporting Period: Monday 24th July – Sunday 30rd July 2017
Administrative Checks: / Target total hours to date: / James Owens Mark Omadto Tom Misikea / Timecard: / Total Hours to date: 23 Hours 22.5 Hours 27 Hours / Personal log: / Project Diary: / Allocated Duties: / Backups taken: / The backups are automatically allocated to each member computer whenever we use “pull” command on GitHub. / Secondary weekly backup is restored on a hard drive manage by Mark. / Backups tested: / When team uses GitHub.
Work Completed this reporting period: / James: / Proposal document writing / Finish setting up the git repository / Meetings: Project guidance and requirements gathering / Total Hours: 17 Hours / Mark: / Team members role allocation / Meeting with client & advisor / Gain information about the Retail Web Turnkey from the client & discussed it with the group / Total Hours: 10.5 Hours / Tom: / Discussed using "whatsapp" to communicate. / Researched what methodology to use. / First meeting with client. / Meeting with Reza to confirm if he will be our advisor. / Total Hours: 20hrs
Work to complete for next reporting period: / James: / Continue and complete project proposal / Target total hours: 20 - 30 / Mark: / Work on proposal / Group discussion about what methodology to use / Tom: / Ongoing progress on project proposal. / Agenda
What’s going well: / James: / The git repository proved to have some issues while configuring it on my desktop, though it had no issues being configured from my laptop. The Proposal is progressing well, and it should be finished by the end of week 03, ready for review in week 04. / Mark: / We manage to get a meeting with the client and advisor before the end of week 2 / Information for the project has been provided by the client / Tom: / Git Hub Tool
What’s not going well: / James: / The proposal could be written faster, and more hours could be spent on other parts of the project. Such as proper research into how the turnkey is going to be developed. / Mark: / Catching up with the hours required each week which is 31 hours a week. / My Tuesday are blank as I have work that day. / Tom:
Suggestions/issues: / James: / In order to ensure the project doesn’t fall behind, more time could be spent working on campus.
Project Changes: / None