Retail Web Turnkey Progress Report: Week 3
Project Name: Retail Web Turnkey / Date: Friday 18th August 2017 / Reporting Period: Monday 31st July – Sunday 6th August 2017
Administrative Checks: / Target total hours to date: / James Owens Mark Omadto Tom Misikea / Timecard: / Total Hours to date: 36.0 Hours 41 Hours 44 Hours / Personal log: / Project Diary: / Allocated Duties: / Backups taken: / The backups are automatically allocated to each member computer whenever we use “pull” command on GitHub. / Secondary weekly backup is restored on a hard drive manage by Mark. / Backups tested: / When team uses GitHub.
Work Completed this reporting period: / James: / Project proposal / Total Hours: 13.0 / Mark: / Completed most of the section on the proposal which expected to be updated along the way. / Team choose AUP for the methodologies for the project. / Tutorial on GitHub commands by the team manager. / Total Hours: 18.5 Hours / Tom: / Chair meeting / Discussed sections of each part of the project proposal / Work on each part of the project proposal / Total Hours: 17 Hours
Work to complete for next reporting period: / James: / Have the proposal reviewed and revised. / Continue research into web technologies for the turnkey. / Target total hours: 25-30 / Mark: / Other section on proposal. / Tom: / Continue proposal / Work on timesheet and the logs
What’s going well: / James: / The proposal is finally done, although a little late. It will be reviewed and revised next week. / Mark: / Getting the hang of GitHub commands and understanding on how the system works.
What’s not going well: / James: / I’m struggling to clock in a sufficient number of hours. This is due to poor time management and personal problems. / Mark: / Hours is not yet enough.
Suggestions/issues: / James: / Those with low hours should aim to work on campus for a set number of hours, instead of at home.
Project Changes: / None